Clinical Copilot (“Cortex.ai”)

Complete Project Status — day one to present

non-SaMD Health IT · SFDA MDS-G027

| Field | Value |
| --- | --- |
| Snapshot date | 2026-07-22 |
| Prepared for | CTO/Founder — full lifecycle status |
| Repository | sabry713-prog/Clinic · branch main · HEAD a01e8db |
| History | 114 commits · 2026-06-10 → 2026-07-10 |
| Code footprint | core ~14.6k · web ~9.3k · qa ~2.4k · narrative ~2.2k · transcription ~0.8k LOC + 6 shared packages |
| Regulatory class | non-SaMD Health IT (SFDA MDS-G027) |

Section 12 covers the recent office-PC additions; everything before it describes the system built from the initial spec bundle onward.

# 1. Executive summary

A hospital-deployed clinical copilot for the Saudi market that helps authenticated clinicians work with a patient’s existing record — without ever interpreting clinical data, which keeps it Health IT and not a regulated medical device (SaMD).

Status: MVP running end-to-end locally; Phase E0 (verification & gate-closure) essentially complete; several post-MVP capabilities added.

All four originally-specified capabilities work against a live local stack (Postgres + Keycloak + MinIO + Jaeger, dev seed of 50 patients). Auth/RBAC, audit hash-chain, classifier, and blocklist are all green on their test suites. The four core capabilities (CLAUDE.md §1):

- Aggregated patient view — read-only chronological record.

- Factual narrative summary — grounded prose, no interpretation.

- Factual Q&A — classifier refuses interpretive questions; allowed ones answered from the record.

- Shift-change handoff — factual reproduction of recent events.

Beyond those, the team added (and must ratify for scope): NPHIES insurance coding/claims, ambient dictation capture, a medical interpreter (translation) mode, specialty draft templates, and a patient-facing recap. These are engineered to stay behind the SaMD line (deterministic / doctor-confirms-everything / restyle-only) but are new product surfaces beyond the original four (see Sections 12–13).

# 2. What the product is — and is not

Is: aggregated view, factual narrative, factual Q&A, shift handoff — “and only these four” per the operating contract.

Is NOT (forbidden, enforced in code + prompts + blocklist): diagnosis/differential, treatment or dose recommendations, drug-interaction checking, severity flagging or prioritization, alerts/warnings on clinical content, risk scoring or prediction, interpretation of labs/imaging/vitals, triage, trend characterization (“worsening/improving”), cross-patient/cohort analysis.

Boundary rule for generated text: never emit interpretive verbs. Allowed: “Creatinine: 138 (Mar), 141 (Apr), 168 (24 May).” Forbidden: “Creatinine has risen, suggesting worsening renal function.” The blocklist filter is the mandatory final gate before any generated text is displayed.

# 3. Architecture & technology

Topology (all in-Kingdom):

Clinician browser → API gateway (OIDC, rate limit, logging)

→ Core (NestJS/TS): patient view, auth/RBAC, audit, handoff, orchestration

→ Narrative (Python): prompt assembly, model call, blocklist, provenance

→ Q&A (Python): classify → retrieve → synthesize → blocklist

→ Transcription (Python): dictation / ambient capture

Data: PostgreSQL (relational + FHIR JSONB + pgvector) · S3 object store · append-only hash-chained audit + WORM

Integration: FHIR R4 client (outbound) · HL7 v2 (fallback) · identity reconciliation + quarantine

Stack: pnpm + Turborepo monorepo; NestJS/TS core (:4000, /api/v1); Python 3.12 + FastAPI (uv) for narrative (:5001), qa (:5002), transcription (:5003); React + Vite web (:3000); Keycloak OIDC; OpenTelemetry → Jaeger; structured JSON logs (no PHI).

Model-provider abstraction: every AI call goes through a provider interface with stub | local modes — local targets an OpenAI-compatible on-prem endpoint so PHI never leaves the premises (§7). See Section 11.

# 4. Development timeline (build slices)

| Slice | Goal | Status |
| --- | --- | --- |
| 0 — Foundation | Deployable empty stack: monorepo, docker infra, health endpoints, OIDC round-trip, DB schemas, audit middleware w/ hash chain, OTel, CI | Done |
| 1 — Ingestion + patient view | FHIR R4 client, scheduled ingestion, identity reconciliation + quarantine, RBAC + patient scope, patient list/detail, observations/meds/documents | Done |
| 2 — Narrative + retrieval | retrieval package (chunk/embed/hybrid vector+BM25), narrative service + provenance, blocklist package, hover-to-source | Done |
| 3 — Factual Q&A | classifier (rule + model), qa pipeline classify→retrieve→synthesize→filter, per-category refusals, EN/AR/code-switch | Done |
| 4 — Handoff + governance | patient & ward handoff, admin audit search, user management, quarantine resolution, DSR access/erase, hourly hash-chain verify | Done |
| 5 — Hardening | pen test, load/perf tuning, fine-tuned classifier, PDPL DPIA, NCA ECC register, DR tabletop, Helm/production, full sign-offs | NOT started |

Post-slice “E-phase” enhancement work then added medication reconciliation, procedures, service-request extraction, drafts, and the Section 12 features.

# 5. Core capabilities — feature by feature

## 5.1 Aggregated patient view — Done

Read-only chronological record: identity/allergies/conditions header, labs, medications, medication reconciliation (factual source-feed comparison across EHR/pharmacy), procedures, record search, and a factual Patient Brief strip (active condition + med names, most recent lab verbatim with reference range — no severity, no flags). Backed by hospital.* tables from FHIR.

## 5.2 Factual narrative — Done

POST /patients/:id/narrative. Retrieval-grounded prose; every claim traceable (hover-to-source); blocklist scan + retry-then-fallback before display. Recent: markdown rendering; patient-facing recap (restyle-only).

## 5.3 Factual Q&A — Done (headline feature)

POST /patients/:id/qa. Pipeline: classify → (refuse | retrieve → synthesize → blocklist). Interpretive questions refused deterministically with per-category templates that still offer the underlying facts. EN, AR, and code-switched queries (extensive Arabic clinical-term aliasing). Refusal path deterministic and fast (~16–20 ms, no model call).

## 5.4 Shift-change handoff — Done

POST /patients/:id/handoff and /wards/:ward_id/handoff. Factual reproduction grouped into sections (identity/admission, documented today, current meds, recent vitals/labs, pending orders). Same defense-in-depth as narrative. No recommendations.

## 5.5 Documentation-support extensions — Done

- Service-request extraction: extracts documented orders from the clinician’s own notes as an action queue — doctor confirms each, never auto-executes.

- Add diagnosis: physician documents a condition to the problem list (condition:write).

- Drafts: document-drafting (discharge summary etc.) with specialty templates; Assessment/Plan start blank (doctor authors).

# 6. Backend modules & shared packages

Core modules (apps/core/src): admin · ambient · audit · auth · common · condition · database · draft · dsr · feature-flags · handoff · health · ingestion · interpreter · metrics · narrative-proxy · nphies · patient · qa-proxy · rbac · seed · service-request.

Shared packages: audit (hash-chain) · blocklist (interpretive-language gate) · classifier (rule + model) · fhir-client (FHIR R4) · retrieval (chunk/embed/hybrid) · shared-types (branded IDs, RBAC map, envelopes).

# 7. Data layer & schema

Three PostgreSQL schemas with 15 migrations (1718000000000_initial-schema → 1719300000000_draft-specialty):

- hospital.* (ingested facts): patient, encounter, condition, observation, medication_request, allergy_intolerance, document_reference, procedure, retrieval_chunk.

- app.* (product state): tenant, user_role, patient_scope, qa_conversation, qa_interaction, narrative_output, handoff_output, document_draft, identity_quarantine, ingestion_run, indexing_run, dsr_request, service_request (+_diagnosis_link), plus NPHIES: condition_icd_coding, service_request_sbs_coding, snomed_icd, order_sbs_map, diagnosis_procedure_compat, nphies_claim, nphies_eligibility_check.

- audit.event — append-only, hash-chained, with a DB-level prevent_modification guard.

Dev data: deterministic mulberry32-seeded seed:all (identical across machines): 50 patients, 5 in-scope encounters, symptom histories, reconciliation, 791 retrieval chunks, 60 historical NPHIES claims, dev physician + admin users.

# 8. Safety & compliance architecture

- Query classifier (packages/classifier): rule layer + model fallback; refuses interpretive questions before retrieval. Rules-only sensitivity 1.00 on holdout EN/AR and stress corpora.

- Blocklist (packages/blocklist): mandatory final gate on generated text; 107/107 tests, 100% block, 0 false positives.

- Audit: every clinical-data access logged append-only with hash_prev/hash_self chaining; tamper-break detection; daily WORM export.

- AuthN/AuthZ: Keycloak OIDC; RBAC (physician/pharmacist/nurse/hospital_admin/sysadmin); patient scope enforced (out-of-scope → 403 PATIENT_OUT_OF_SCOPE, verified live).

- PHI discipline: no PHI in logs (IDs/codes only); no PHI to external models; no PHI in URLs; encrypted at rest; in-Kingdom processing.

- DSR: access + erase endpoints for the hospital DPO workflow.

- Ops: 9 incident runbooks (audit-chain violation, break-glass spike, classifier-confidence drop, external-model-unreachable, FHIR-ingestion stalled, high-error-rate, identity-quarantine building, qa-blocklist surge, service-down).

# 9. Frontend (apps/web)

React/TS SPA. App shell with icon sidebar + Ctrl+K command palette (RTL-aware), rebranded “Cortex.ai”. Patient page restructured into a Sully-style unified Copilot workspace (one composer + accumulating card feed) with a separate read-only Patient File chart view.

Components: PatientHeader, PatientBrief, LabPanel, MedicationPanel, ReconciliationPanel, RecordSearch, NarrativePanel, QAConversation, HandoffView, AddDiagnosis, DraftPanel, ServiceRequestPanel, ClaimReadinessPanel (+CodingQueue, ClaimActions, RejectionRiskPanel), NphiesRejectionAnalytics, AmbientPanel, InterpreterPanel, SinceLastVisitPanel, ComplianceReport. Full Arabic (RTL) / English (LTR) i18n.

Admin surfaces: audit search, compliance report, NPHIES rejection-analytics dashboard.

# 10. Testing & Phase E0 evidence

docs/evidence-pack-e0.md (regenerated live 2026-07-09):

| Suite / metric | Result |
| --- | --- |
| packages/classifier unit | 73/73 pass |
| packages/blocklist unit + corpus | 107/107 pass (100% block, 0 FP) |
| apps/core (Nest/Jest) | 72/72 pass |
| apps/qa (pytest) | 48/48 pass |
| apps/narrative (pytest) | 33/33 pass |
| apps/web (Vitest) | 43/43 pass |
| Classifier EN holdout sens/spec | 1.00 / 1.00 (100 items) |
| Classifier AR holdout sens/spec | 1.00 / 1.00 (101 items) |
| Classifier stress corpus | 1.00 sensitivity (gap found→closed) |
| Refused-path latency | 16 ms (budget 1 s) |
| Audit hash-chain | 5/5 (verify + tamper detection) |
| Out-of-scope access | 403 verified live |

E0 honest gaps still open: combined rules+model sensitivity ≥0.98 not yet measurable (no live model key was configured — now being addressed by the on-prem LLM work, §11); IUS Addendum 1 regulatory sign-off still open.

# 11. On-prem LLM integration (in progress)

Wiring Q&A / narrative / dictation-reformat to a local LM Studio server (Gemma 3 12B, OpenAI-compatible, 127.0.0.1:1234) so a real on-prem model replaces the stub — PHI stays in-Kingdom (§7).

- Env wired (QA/NARRATIVE_MODEL_PROVIDER=local, TRANSCRIPTION_REFORMAT=llm).

- Refusal path verified deterministic through the local path (~20 ms, no LLM call) — boundary holds.

- Fixed a context-overflow (400): slimmed the Q&A prompt — cut ~4,383 → ~2,538 tokens; chunk cap by question relevance.

- Reduced latency (retries=1, max_tokens=256).

- BLOCKED: LM Studio must be reloaded with a larger context and be reachable; final Gemma Q&A verification pending. (Gemma 12B ≈ 41 s/call on this Mac.)

- Local, uncommitted edits; no conflict with the merged branch.

# 12. Post-MVP additions (office PC, merged 2026-07)

Merged clean (fast-forward a98d6cd → a01e8db, 112 files). New product surfaces:

- NPHIES insurance coding & claims (apps/core/src/nphies/): claim-readiness checks; ICD-10-AM + SBS coding suggest→confirm (reference lookups; only clinician confirmation persists); clinician-captured order→diagnosis linkage (no system suggestions); stub-mode connector (assembly/eligibility/submission from confirmed artifacts); rejection-analytics dashboard (counts only); rejection-risk validator (pairing set-membership + retrospective frequency).

- Ambient / dictation capture: structured-transcription segmentation for encounter recording.

- Medical Interpreter mode: clinician↔patient language translation (terms preserved verbatim).

- Draft specialty templates.

- Patient-facing plain-language recap: restyle of an already-blocklist-passed narrative.

- UI: Sully-style workspace, Cortex.ai rebrand, sidebar + command palette, “Since Last Visit” panel (added then removed), markdown rendering.

- Infra/quality: deterministic seed, repaired jest suite (incl. identity-reconciler quarantine fix), regenerated E0 evidence pack, classifier LAB_INTERPRETATION gap closed.

# 13. What is NOT done / open items

Slice 5 (Hardening) — not started:

Independent penetration test; load/performance tuning to NFR budgets (50 concurrent users); fine-tuned classifier to replace the few-shot model layer; PDPL DPIA; NCA ECC control register; backup/restore + DR tabletop; production Helm charts + deployment guide; full sign-off from CTO, Clinical Advisor, Regulatory Consultant, DPO.

Verification gaps: combined rules+model classifier sensitivity not yet measured live (pending on-prem model); on-prem Gemma Q&A not yet verified end-to-end.

Governance / audit items for the CTO (from the merge):

- Confirm or repudiate claimed sign-offs recorded in commits — ICD coding “CTO-signed 2026-07-08” and the classifier rule change “CTO + Clinical Advisor sign-off.” You are the §6 human gate.

- Rule on NPHIES (and interpreter, ambient, recap, specialty templates) as product scope vs. the “only these four” clause.

- Review the 4 new/changed prompts (§6-gated): interpreter, patient-recap, specialty-templates, ambient-segmentation — several “pending sign-off.”

- Review the identity-reconciler quarantine change (§6 item 6).

- Verify boundary claims in code, not just commit messages, for interpreter (translation-only) and ambient (transcribe/segment-only).

# 14. Current runtime state (this laptop, 2026-07-22)

- Infra up: cc-postgres, cc-keycloak, cc-minio, cc-jaeger, cc-mailpit.

- All 15 migrations applied; seed:all loaded (50 patients, admin1, 60 NPHIES claims).

- Services healthy: core :4000, narrative :5001, qa :5002, transcription :5003, web :3000. New NPHIES/interpreter/ambient routes mapped and smoke-tested.

- LM Studio :1234 unreachable — awaiting model reload for the final on-prem Q&A verification.

Full-lifecycle status compiled from the repository, git history (114 commits), the design docs, and the live running stack.